# HealthConnect ML Engineering – Week 5 Project Summary

## Assumptions, Limitations, Risks & Dependencies Review:

- Remain Relevant

  - The dataset is synthetic and anonymized, limiting real-world generalizability.

  - Class imbalance between Attended vs No-Show remains a risk for predictive accuracy.

  - Ethical concerns around fairness and demographic bias continue to be critical.

  - Dependence on reminder data accuracy is still a key dependency.

- Resolved

  - Repository structure and reproducibility established (/src, /models, /data, requirements.txt, config.yaml).

  - Initial workflow clarity achieved with modular scripts for preprocessing, training, and evaluation.

- Changed

  - Feature engineering began earlier than planned (lead time buckets, ratios).

  - Baseline scope expanded to include both Logistic Regression and RandomForest, not just Logistic Regression.

- New Issues Discovered

  - Dropping “Cancelled” outcomes reduced dataset size, potentially affecting robustness.

  - One-hot encoding expanded feature space, raising sparsity concerns.

  - RandomForest training time longer than Logistic Regression, creating compute dependency.

- Potential Impact

  - Imbalance may reduce recall for No-Show predictions.

  - Smaller dataset may affect robustness and generalizability.

  - Longer training times may slow iteration and experimentation.

- Addressing Strategy

  - Apply balancing techniques (SMOTE, class weights).

  - Consider treating “Cancelled” as a separate class in Week 6.

  - Optimize categorical encoding (frequency encoding, embeddings).

  - Use efficient hyperparameter tuning for RandomForest/XGBoost.

## Summary:

- Planned

  - Implement preprocessing pipeline.

  - Train baseline model(s).

  - Establish repository structure and configuration.

  - Document pipeline and risks.

- Completed

  - Preprocessing pipeline (preprocessing.py) with cleaning, encoding, scaling, and saving of processed dataset.

  - Baseline models: Logistic Regression and RandomForest implemented in train.py.

  - Evaluation script (evaluate.py) created to load models and report metrics.

  - Repository structure established with modular organization, requirements.txt, and config.yaml.

  - Documentation prepared (README outline, code comments, risk notes).

- Key Findings

  - Logistic Regression provides a simple, interpretable baseline.

  - RandomForest captures non-linear relationships and may improve recall for No-Shows.

  - Preprocessing pipeline works consistently across dataset and ensures reproducibility.

- Major Challenges Encountered

  - Handling categorical encoding expanded feature space significantly.

  - Dropping “Cancelled” outcomes reduced dataset size.

  - Class imbalance remains unresolved and impacts recall.

- Important Decisions Made

  - Excluded “Cancelled” outcomes for binary classification clarity.

  - Added RandomForest baseline alongside Logistic Regression for richer comparison.

  - Saved processed dataset to /data/processed for reproducibility and reuse.

- Changes to Week 4 Approach

  - Expanded baseline models earlier than planned.

  - Incorporated saving of processed dataset into preprocessing workflow.

  - Began feature engineering earlier than originally scheduled.

- Cross-Track Collaboration Completed

  - Data Science track → alignment on target variable and feature engineering.

  - Data Analytics track → KPIs and insights identified in Week 4 inform feature selection and model evaluation.

- Remaining Work

  - Add XGBoost baseline model.

  - Address class imbalance with resampling or class weights.

  - Improve feature engineering (ratios, interaction terms).

  - Begin hyperparameter tuning and optimization.

- Proposed Focus for Week 6

  - Model optimization (hyperparameters, balancing techniques).

  - Feature importance analysis to guide clinic interventions.

  - Prepare deployment-ready pipeline (API/dashboard integration).

  - Strengthen documentation and reproducibility for cross-track collaboration.